## Slide 1
CSE 5324
Project Inception –Team 7
Auto TasX
Apeksha Bhat(1000981003)
Harikrishna Bokksum(1001096002)
Meghana Anoop(1000981002)
Kaustubh Mohgaonkar(1001101770)
Michael Ho (1001135968)

## Slide 2: Auto tasX
This application allows the user to automate his android device based on the user’s location.
KEY FEATURES:
User friendly interface.
Location based automation.
Customizable features.
Multiple actions for locations.

## Slide 3: Vision and Business Case
Minimizing user intervention in performing repeated tasks by helping him achieve these task automatically through the application.
Convenient
Material Design UI
Phone automation

## Slide 4: Competitors
Competitors include:
Geofence Tracker tasker
Locotext
Smart Silence
How’s Auto tasX better:
Appealing and easy interface
“location based reminders”

## Slide 5: Use Cases

## Slide 6: Risk and mitigations
Delay or inconsistency in getting most recent location data
- Fused location API from Google
Implementing multiple actions for each location
- performing more than one action for a location would be possible through iteration
Background activity getting killed because of memory leak
- this is a limitation in the android memory management due to which the background activity might get killed. The activity needs to be restarted in such a case.

## Slide 7: Mock up

## Slide 8: Mock up cont..

## Slide 9: Iteration Plan
Iteration 1
Working on the UI.
Work on Geofence API.
Iteration 2
Implementing actions for geofences.
Implement use cases.
Iteration 3
Work on multiple actions for a geofence.
Performance enhancements.

## Slide 10: THANK YOU 